***Activity log***

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Title** | **Labels** | **Description** | **Current State** | **Iteration Start** | **Iteration End** |
| Add New Staff | Staff module | Allow manager to add new staff detail | Accepted | 26/11/2016 | 29/11/2016 |
| Update Staff | Staff module | Allow manager to update staff detail | Accepted | 29/11/2016 | 1/12/2016 |
| View All Staff Details | Staff module | Allow manager to view all current staff detail | Accepted | 1/12/2016 | 3/12/2016 |
| Delete Staff | Staff module | Allow manager to delete staff detail | Accepted | 1/12/2016 | 3/12/2016 |
| Add New Bus | Bus module | Allow staff to add new bus detail | Accepted | 26/11/2016 | 29/11/2016 |
| Update Bus | Bus module | Allow staff to update bus detail | Accepted | 29/11/2016 | 1/12/2016 |
| View All Bus Schedule | Bus module | Allow staff to view all bus detail | Accepted | 1/12/2016 | 3/12/2016 |
| Delete Bus | Bus module | Allow staff to delete bus detail | Accepted | 1/12/2016 | 3/12/2016 |
| Add New Bus Schedule | Bus Schedule module | Allow staff to add new bus schedule detail | Accepted | 27/11/2016 | 29/11/2016 |
| Update Bus Schedule | Bus Schedule module | Allow staff to update bus schedule detail | Accepted | 29/11/2016 | 1/12/2016 |
| View All Bus Schedule | Bus Schedule module | Allow staff to view all bus schedule detail | Accepted | 1/12/2016 | 3/12/2016 |
| Delete Bus Schedule | Bus Schedule module | Allow staff to delete bus schedule detail | Rejected | 1/12/2016 | - |
| Add New Booking | Booking and Payment module | Allow staff to add new booking detail | Accepted | 26/11/2016 | 29/11/2016 |
| Update Booking Details | Booking and Payment module | Allow staff to update booking detail | Rejected | 29/11/2016 | - |
| Cancel Booking | Booking and Payment module | Allow staff to cancel booking | Accepted | 29/11/2016 | 1/12/2016 |
| View All Booking History | Booking and Payment module | Allow staff to view all booking detail | Accepted | 1/12/2016 | 3/12/2016 |
| Add New Payment | Booking and Payment module | Allow staff to add new payment detail | Accepted | 26/11/2016 | 29/11/2016 |

***Sprint Planning***

1. Collect user stories and analyse whether the user stories can be performed or not.
2. Design Bus Ticketing System database.
3. Design Bus Ticketing System homepage User Interface.
4. Perform Add Staff function.
5. Perform Add Bus function.
6. Perform Add Bus Schedule function.
7. Perform Add Booking function.
8. Perform Add Payment function.
9. Perform Update Staff function.
10. Perform Update Bus function.
11. Perform Update Bus Schedule function.
12. Perform Cancel Booking function.
13. Perform Delete Staff function.
14. Perform View All Staff Detail function.
15. Perform View All Bus Detail function.
16. Perform View All Bus Schedule function.
17. Perform View All Booking function.
18. Perform Delete Bus function.

# **Daily Scrum Meeting Report**

## Date

* 26 November 2016

## Time

* 3 - 3.30am (30 min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Analyse user story “ Add New Staff ” | - | - |
| Teoh Boon Chuan | Analyse user story “ Add New Bus ” | - | - |
| Lee Xing Yi | Analyse user story “ Add New Bus Schedule ” | - | - |
| Lim Kian Wei | Analyse user story “ Add New Booking ” | Having problem in assign role | - |
| Lim Kah Yuan | Analyse user story “ Add New Payment ” | - | - |

## 

## Date

* 27 November 2016

## Time

* 3 - 3.30am (30 min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Perform coding for user story “ Add New Staff ” | Not familiar with database query | Discuss with team member on the database query |
| Teoh Boon Chuan | Perform coding for user story “ Add New Bus ” | Not familiar with database query | Discuss with team member on the database query |
| Lee Xing Yi | Perform coding for user story “ Add New Bus Schedule ” | - | - |
| Lim Kian Wei | Perform coding for user story “ Add New Booking ” | - | - |
| Lim Kah Yuan | Perform coding for user story “ Add New Payment ” | - | - |

## 

## Date

* 28 November 2016

## Time

* 3 - 3.30am (30 min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Testing function for user story “ Add New Staff ” | - | - |
| Teoh Boon Chuan | Testing function for user story “ Add New Bus ” | - | - |
| Lee Xing Yi | Testing function for user story “ Add New Bus Schedule ” |  | - |
| Lim Kian Wei | Testing function for user story “ Add New Booking ” | - | - |
| Lim Kah Yuan | Testing function for user story “ Add New Payment ” | - | - |

## 

## Date

* 29 November 2016

## Time

* 10 - 10.30am (30min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Analyse user story “ Update Staff ” | - | - |
| Teoh Boon Chuan | Analyse user story “ Update Bus ” | - | - |
| Lee Xing Yi | Analyse user story “ Update Bus Schedule ” | - | - |
| Lim Kian Wei | Analyse user story “ Cancel Booking ” | - | - |
| Lim Kah Yuan | Analyse user story “ Delete Staff ” | - | - |

## 

## Date

* 30 November 2016

## Time

* 10 - 10.30am (30min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Perform coding for user story “ Update Staff ” | - | - |
| Teoh Boon Chuan | Perform coding for user story “ Update Bus ” | - | - |
| Lee Xing Yi | Perform coding for user story “ Update Bus Schedule ” | Having trouble during retrieve data | Get the solution from the Google |
| Lim Kian Wei | Perform coding for user story “ Cancel Booking ” | - | - |
| Lim Kah Yuan | Perform coding for user story “ Delete Staff ” | - | - |

## Date

* 1 December 2016

## Time

* 3 - 3.30pm (30min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Testing function for user story “ Update Staff ” | - | - |
| Teoh Boon Chuan | Testing function for user story “ Update Bus ” | - | - |
| Lee Xing Yi | Testing function for user story “ Update Bus Schedule ” | - | - |
| Lim Kian Wei | Testing function for user story “ Cancel Booking ” | - | - |
| Lim Kah Yuan | Testing function for user story “ Delete Staff ” | - | - |

## Date

* 1 December 2016

## Time

* 4- 4.30am (30min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Analyse user story “ View All Staff Detail ” | - | - |
| Teoh Boon Chuan | Analyse user story “ View All Bus ” | - | - |
| Lee Xing Yi | Analyse user story “ View All Bus Schedule ” | - | - |
| Lim Kian Wei | Analyse user story “ View All Booking ” | - | - |
| Lim Kah Yuan | Analyse user story “ Delete Bus ” | - | - |

## Date

* 2 December 2016

## Time

* 10 - 10.30am (30min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Perform coding for user story “ View All Staff Detail ” | - | - |
| Teoh Boon Chuan | Perform coding for user story “ View All Bus ” | Having trouble during retrieve data | Discuss with team member on the database query |
| Lee Xing Yi | Perform coding for user story “ View All Bus Schedule ” | Having trouble during retrieve data | Discuss with team member on the database query |
| Lim Kian Wei | Perform coding for user story “ View All Booking ” | - | - |
| Lim Kah Yuan | Perform coding for user story “ Delete Bus ” | - | - |

## Date

* 3 December 2016

## Time

* 10 - 10.30am (30min)

## Member

* Lim Kian Wei (Scrum Master)
* Lee Xing Yi
* Lim Kah Yuan
* Lim Zhen Ming
* Teoh Boon Chuan

## Activity Log

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do today?** | **Any problem faced?** | **Propose Solution** |
| Lim Zhen Ming | Testing function for user story “ View All Staff Detail ” | - | - |
| Teoh Boon Chuan | Testing function for user story “ View All Bus ” | - | - |
| Lee Xing Yi | Testing function for user story “ View All Bus Schedule ” | - | - |
| Lim Kian Wei | Testing function for user story “ View All Booking ” | - | - |
| Lim Kah Yuan | Testing function for user story “ Delete Bus ” | - | - |

***Retrospective***

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| No. | Developer | Date | Progress | Description |
| 1 | LIM KIAN WEI,  LIM KAH YUAN,  LIM ZHEN MING,  LEE XING YI,  TEOH BOON CHUAN | 17/11/2016-23/11/2016 | Collect User Stories | We collect the user requirement from the staff and manager. |
| 2 | LIM KIAN WEI,  LIM ZHEN MING | 23/11/2016-24/11/2016 | Design Bus Ticketing System Database | We design the bus ticketing system database by using sql statement. |
| 3 | LIM KAH YUAN,  LEE XING YI | 25/11/2016-27/11/2016 | Design Bus Ticketing System Homepage User Interface | We design the bus ticketing system homepage UI by using Netbean. |
| 4 | LIM ZHEN MING | 26/11/2016-29/11/2016 | Add Staff Page | This function is allowing the manager to add new staff details. |
| 5 | TEOH BOON CHUAN | 26/11/2016-29/11/2016 | Add Bus Page | This function is allowing the staff to add new bus details. |
| 6 | LEE XING YI | 26/11/2016-29/11/2016 | Add Bus Schedule Page | This function is allowing the staff to add new bus schedule details. |
| 7 | LIM KIAN WEI | 26/11/2016-29/11/2016 | Add Booking Page | This function is allowing the staff for helping customer to add new booking details. |
| 8 | LIM KAH YUAN | 26/11/2016-29/11/2016 | Add Payment Page | This function is allowing the staff for helping customer to add new payment details. |
| 9 | LIM ZHEN MING | 29/11/2016-1/12/2016 | Update Staff Page | This function is allowing the manager to update staff details. |
| 10 | TEOH BOON CHUAN | 29/11/2016-1/12/2016 | Update Bus Page | This function is allowing the staff to update bus details. |
| 11 | LEE XING YI | 29/11/2016-1/12/2016 | Update Bus Schedule Page | This function is allowing the staff to update bus schedule details. |
| 12 | LIM KIAN WEI | 29/11/2016-1/12/2016 | Cancel Booking Page | This function is allowing the staff for helping customer to cancel booking. |
| 13 | LIM KAH YUAN | 29/11/2016-1/12/2016 | Delete Staff Page | This function is allowing the manager to delete staff details. |
| 14 | LIM KAH YUAN | 1/12/2016-3/12/2016 | Delete Bus Page | This function is allowing the staff to delete bus details. |
| 15 | TEOH BOON CHUAN | 1/12/2016-3/12/2016 | View All Bus Detail Page | This function is allowing the manager to view all bus details. |
| 16 | LIM ZHEN MING | 1/12/2016-3/12/2016 | View All Staff Detail Page | This function is allowing the manager to view all staff details. |
| 17 | LEE XING YI | 1/12/2016-3/12/2016 | View All Bus Schedule Page | This function is allowing the manager to view all bus schedule details. |
| 18 | LIM KIAN WEI | 1/12/2016-3/12/2016 | View All Booking Page | This function is allowing the manager to view all booking details. |